HAC Integration Layer

[Note: Text enclosed in square brackets and displayed in blue italics (style=InfoBlue) is included to provide guidance to the author and should be deleted before publishing the document.]

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 14/04/2015 |
| Especificação do Simulador de esfigmomanômetro | 20/04/2015 |
| Desenvolvimento do Simulador de esfigmomanômetro | 17/05/2015 |
| Teste e Validação do Simulador | 20/05/2015 |
| Iteration stop | 21/05/2015 |

# 2. High-level objectives

* Corrigir documentação da Iteração 1
* Especificar problema a ser atacado na Iteração 2
* Especificar Simulador de esfigmomanômetro
* Desenvolver Simulador de esfigmomanômetro
* Testar Simulador de esfigmomanômetro

# 3. Work Item assignments

[

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Name or key words of description** | **Priority** | **Size estimate (points)** | **State** | **Reference material** | **Target iteration** | **Assigned to (name)** | **Hours worked** | **Estimate of hours remaining** |
| Especificação do Simulador | 0 | 20 | Done | WorkItem8 | 2 | Benito/Cristiano | 30 | 0 |
| Desenvolvimento do Simulador | 1 | 25 | Done | WorkItem8 | 2 | Cristiano | 37.5 | 0 |
| Teste do Simulador | 1 | 5 | Done | WorkItem8 | 2 | Benito | 7.5 | 0 |

# 4. Issues

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
| Não obtivemos as Cubie Boards | Red | Tivemos que reescalonar as tarefas |

# 5. Evaluation criteria

## 97% of system-level test cases passed.

## Favorable response to technical demo.

# 6. Assessment

[Use this section for capturing and communicating results and actions from assessments, which are typically done at the end of each iteration. If you don’t do this, the team may not be able to improve the way they develop software.]

|  |  |
| --- | --- |
| Assessment target | [This could be the entire iteration or just a specific component] |
| Assessment date |  |
| Participants |  |
| Project status | [For example, express as Red, Yellow, or Green.] |

## Assessment against objectives

[Document whether you addressed the objectives as specified in the Iteration Plan.]

## Work Items: Planned compared to actually completed

[Summarize whether all Work Items planned to be addressed in the iteration were addressed, and which Work Items were postponed or added.]

## Assessment against Evaluation Criteria Test results

[Document whether you met the evaluation criteria as specified in the Iteration Plan. This could include information such as “Demo for Department X was well-received, with some concerns raised around usability,” or “495 test cases were automated with a 98% pass rate. 9 test cases were deferred because the corresponding Work Items were postponed.”]

## Other concerns and deviations

[List other areas that have been evaluated, such as financials, or schedule deviation, as well as Stakeholder feedback not captured elsewhere.]