HAC Integration Layer

Iteration Plan

[Note: Text enclosed in square brackets and displayed in blue italics (style=InfoBlue) is included to provide guidance to the author and should be deleted before publishing the document.]

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 22/05/2015 |

# 2. High-level objectives

* Corrigir documentação da Iteração 2
* Especificar problema a ser atacado na Iteração 3

# 3. Work Item assignments

[

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Name or key words of description** | **Priority** | **Size estimate (points)** | **State** | **Reference material** | **Target iteration** | **Assigned to (name)** | **Hours worked** | **Estimate of hours remaining** |
| Gerar relatório | 0 | 50 | On hold | WorkItem10 | 3 | Benito/Cristiano | 0 | 75 |

# 4. Issues

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
| Não obtivemos as Cubie Boards | Red | Tivemos que reescalonar as tarefas |

# 5. Evaluation criteria

## 75% dos use cases completo.

## Demo do simulador dos sensores funcionando.

# 6. Assessment

|  |  |
| --- | --- |
| Assessment target | Iteração 2 |
| Assessment date | 21/05/2015 |
| Participants | Cristiano Fernandes e Benito |
| Project status | Green |

## Assessment against objectives

Todos os objetivos endereçados para essa iteração foram realizados

## Work Items: Planned compared to actually completed

Não houve nenhum work item deixado para a proxima iteração

## Assessment against Evaluation Criteria Test results\

Todos os testes foram realizados com sucesso

## Other concerns and deviations

N/A